4.2. Detailed description of management actions

Short-term goal No. 3.2.1. - To manage nature values of the territory in accordance with the nature protection requirements

3.2.1.1. Improve/maintain good ecological quality of water in Salaca River

3.2.1.1. a) To develop a management plan for the Salaca River basin in the frame of an ISPA pilot project.

Rationale/Description: A management plan for the Salaca River basin defining actions for maintaining good ecological quality of the water in the Salaca River should be developed until 2005. The river basin management plan will establish the water quality targets and activities necessary to reduce or prevent pollution and to attain the desired quality. The river basing management plan should define actions that would fulfill the following tasks:

- to prevent or reduce pollution from agricultural lands by promoting environmentally friendly agricultural practices

- to prevent municipal effluent discharge into Salaca River

- to control pollution emissions from either point or diffuse sources

- to ensure rational and controlled utilization of water resources

- to prevent over-exploitation of fish resources

- to ensure compliance with nature protection requirements

- to ensure compliance with requirements set for protective zones, etc.

Restrictions and management recommendations for Salaca River and its valley set in this management plan have to be followed when developing the new river basin management plan. Development of the plans lasts for 18 months (2004 – 2006), but its implementation foreseen in 2010 – 2015.

Contractor

For developing the plan:	Consulting company “Grupa 93”

For implementation:	local municipalities, agricultural entrepreneurs, forestry entrepreneurs, industry and other enterprises, Gauja River basin  management  board (supervisory  institution)

Costs:

For developing the plan:		400, 000.00 EUR

For implementation:	Currently unknown; more precise information expected in 2005

Possible financing source:

For developing the plan:		ISPA fund

For implementation:		ERDF, CF and other  EU structural funds, State budget

3.2.1.2. Prevent degradation of riffle/rapids areas

3.2.1.2 a) Develop technical project for riffle/rapid area restoration

Rationale: To be able to clearly define the scope of work necessary for restoration of riffle/rapids areas (area, costs), to develop methodology and assess impact of the necessary actions on other habitats and species in the river and on its banks, there is a need for a technical project prepared by experts of this field.

Description: Additional survey of the overgrown areas of the river identified in the plan needs to be carried out prior to developing the technical project (see Map 5: “Nature and landscape values and impacts to them”). The following needs to be assessed: density of overgrowth in particular time, species causing the overgrowth, characteristics and depth of the riverbed, as well as habitats and species found here that might be affected by the restoration works.

The technical project would be based on the assessments made and would include the following aspects:

- assessment of the state of the riffle/rapids areas in need of restoration

- methodological description and amount of works

- time planning of the works

- detailed cost calculation

- maps with survey outcomes and locations of the planned works

- all necessary permits and approvals obtained.

The following experts have to be involved in preparation of the technical project: ichtiologist, botanist, hydrobiologist and topographer. Field surveys shall start  in summer of 2006, and preparation and final approval of the technical project shall be finished until spring 2007.

Contractor: 		Latvian Agency of Fish Resources (LAFR)

Costs: 			ca. 5200.00 LVL

Possible financing source: the pending LIFE-Nature project or UNDP/GEF project

3.2.1.2. b) Mowing of aquatic vegetation and restoration of riffle/rapids areas in the marked areas

Rationale: As a result of eutrophication, the Salaca River is rapidly overgrowing with aquatic vegetation. Some places the overgrowth has reached 70-80 % of the water surface (the norm would be up to 30 % of the water surface). In order to restore the riffle/rapids areas of the river and the fish spawning sites, it is necessary to remove the unwanted vegetation (mostly Common Club-rush) and restore river rapids.

Description:

Restoration of riffle/rapids areas has to take place in accordance with the technical project (see. 3.2.1.2.a). The approximate area where removal of  aquatic vegetation has to take place is ca. 5 ha. (See Map 6: “Actions for management and restoration of habitats and species”.) The optimum season for this activity is July – September.

Necessary actions:

- Mowing by hand is needed in areas where overgrowth exceeds 30 % of the water surface, and the cut vegetation has to be removed from of the river. As the vegetation regenerates, the mowing has to be done annually.

- Removal of aquatic vegetation along with their roots shall be carried out in potentially valuable spawning sites as well as in areas where overgrowth is particularly dense (starting at 50  - 60% of the water surface). This action would also loosen the bottom cover, open up stone mounds (small rapids) thus creating favorable conditions for fish spawning. The density of vegetation cover would be significantly reduced the following year, yet the action has to be repeated in 5 years to ensure effective outcomes.

Special equipment is required to destroy the root system of aquatic vegetation. One of the options could be a tiller that is attached to a fitted tractor, which can function in water up to 1 m depth and uses mineral oils. This equipment would be purchased for management of the entire Salaca River.

Currently, the plan has identified five stretches in need of such riverbed management:

- In Mazsalaca from pedestrian bridge to Bezdelīgu Cliffs

- From Ģenderti homestead to Nīkuce River estuary

- Riffle/rapid area between Nātrene and Ramata River outlets

- Riffle/rapid areas around Piģele and Iģe River outlets, and below Kabi homestead

- Riffle/rapid areas by Vīķi between Cietamupīte and Spaļupīte River outlets.

Contractor: 	ANVBR (part of the UNDP/GEF project), Non-profit company, “Salacas ieleja” Ltd., landowners

Costs: 			in total, ca/ 9600.00 LVL, including

- Mowing of aquatic vegetation (costs of human resources for mowing 5 ha over 3 years) – ca. 1100.00 LVL

- Servicing and technical maintenance – ca. 5600.00 LVL (1/4 of the total costs)

- Additional equipment (tools, hydrogear, etc.) – ca. 2900.00 LVL

For removal of aquatic plant roots, it is necessary to purchase specialized equipment - tractor Sampo Harvester  with a tiller with total costs ca. 148 300.00 LVL. This equipment will be used for management of the entire river.

Possible financing source: UNDP/GEF, the pending LIFE-Nature project, “Salacas ieleja” Ltd. (free of charge salmon fishing licenses are proposed as an alternative compensatory measure to landowners involved in manual mowing of aquatic vegetation in areas adjacent to their properties).

3.2.1.3. Preserve/increase  fish resources of the territory

3.2.1.3. a) Restore and maintain spawning sites

Rationale/Description: The most important migratory fish of Salaca River – salmon, sea trout and river lamprey – use riffle/rapids areas for spawning. Salmon spawning sites are usually at the beginning of riffle/rapids areas where riverbed is covered with pebbles. Sea trout spawning takes place in Salaca River tributaries and springs. River lamprey spawning is observed in the river as well as its tributaries, yet the riverbed cover has to be rather fine, covered with pebbles and gravel.

The main spawning sites for salmon, sea trout and river lamprey are found below the Staicele dam as it can otherwise be crossed only at very high water levels. Therefore, riffle/rapids areas in Salaca River upper reaches highly suitable for spawning (2,.5 ha between Iģe River outlet and Vīķi, 0.5 ha near Mazsalaca and in lower reaches of Iģe and Piģele Rivers) are practically no used. Therefore,  the key precondition for reclaiming the lost spawning sites in Salaca River upper reaches is to remove the identified obstacles found in the river (see 3.2.1.3.c). If the threshold of the Staicele papermill dam is removed, the level of water int eh river would decrease and subsequently new riffle/rapid areas as well as potential spawning sites would appear.

Overgrowing of the riffle/rapid areas decreases the number of potential spawning sites. Thus, riffle/rapid area restoration  by cutting and removing aquatic vegetation would be an important contribution to restoration of spawning sites (see 3.2.1.2.b). However, in addition to these actions it is recommended to form artificial stone mounds and rapids, which would offer additional options for spawning as well as contribute to further growth of water tourism in the area. The artificial stone mounds should be formed using stones found in the river and slightly rearranging them. Defining precise locations for restoration of rapids would be possible after removal of the Staicele dam and/or removal of aquatic vegetation.

Contractor: 		ANVRB (part of the UNDP/GEF project)

Costs: 	see 3.2.1.2.b) riffle/rapid areas restoration and 3.2.1.3.c) dam removal

Possible financing source: UNDP/GEF project, the pending LIFE-Nature project

3.2.1.3. b) Develop technical project for reestablishment of fish migration through Staicele dam

Rationale: To reestablish fish migration to the upper reaches of Salaca River, it is necessary to eliminate obstruction caused by the threshold of the Staicele papermill dam, which is also the base of the reinforced concrete bridge. This would be a technically complex process and its costs as well as impacts on habitats and species would depend on the approach taken. Thus, prior to demolition works careful assessment is needed.

Description: Prior to implementation of the planned works, the following actions should take place:

- Engineering investigation to determine the best technical solution for restoration of fish migration routes. Investigation can be carried out by a certified construction company in collaboration with hydrology, hydrobiology and ichtiology experts, who would assess impacts of every proposed solution on fish migration conditions as well as on river species and habitats.

- Preparation of the technical project for the chosen approach along with all the necessary permits and approvals.

Contractor:

  - Certified construction company (under supervision of ANVBR) for  engineering investigation and preparation of the technical project

  - ANVBR (in frame of UNDP/GEF project) – agreements with landowners

Costs:

- engineering investigation  ca. 10 000.00 LVL

- preparation of the technical project ca. 4 000.00 LVL

Possible financing source: UNDP/GEF project, the pending LIFE-Nature project

3.2.1.3. c) Survey dams on Salaca tributaries and prepare proposals for their elimination, where possible

Rationale: Dams and their remnants found in Latvian rivers, including tributaries of Salaca River, is a typical heritage of the 20th century economic activity in the country. These constructions prevent transportation of sediments along the rivers. Thus, sediments accumulated in the rivers cause their blockage and overgrowing, as well as hinder ability of migratory fish such as salmon, river lamprey and sea trout to reach their potential spawning sites. Dams cause interruptions in continuous flow of rivers and as such are not in compliance with requirements set in the Water Framework Directive (2000/60/EC). Experience of Western countries show that the best way to solve the “dam issue” is by taking them down and restoring the impacted river areas. A survey dams and their remnants on Salaca River tributaries is needed to asses their condition and prepare proposals for their possible elimination, thus restoring fish migratory routes.

Description: The Latvian Anglers Association has prepared a special project aimed at compiling all the available information on dams in several rivers of Latvia. A field survey is planned for those of higher priority (i.e., in Gauja and Salaca River basins). During the final phase of this project some 1 – 3 dams will be chosen for demolition. The priority will be given to those located in specially protected nature areas, on fast-flowing rivers (or such stretches of rivers) as well as rivers with protected animal and plant species as well as specially protected habitats.  Cost calculation for demolition and the relevant river area restoration will be carried out for the selected dams (search of financing for demolition and river restoration will take place independently).

A situation analysis and preparation of recommendations (e.g., for renewal and increase of fish resources, for involvement of anglers and for development of ecotourism), along with survey of local inhabitants, dam owners, nature protection experts, water tourists, anglers and other stakeholders on their attitude toward the dam and its future use will be carried out in parallel to the above action. Recommendations for future river restoration activities, following requirements of the Water Framework Directive, will be drawn. Finally, collaboration with international river protection and restoration organizations will be fostered.

Contractor: 	Latvian Anglers Association in frame of the project “Dams in Latvian rivers. Situation analysis and actions for river restoration in accord with implementation of the requirements set in the Water Framework Directive (2000/60/EC)”

Costs: 			Ca. 10 000.00 LVL (for Salaca River and its tributaries)

Possible financing source: Latvian Environmental Protection Fund (financing granted)

3.2.1.3. d) Remove the obstacle to fish migration located in Staicele

Rationale: The dam of the Staicele paper mill, built in 1893, seriously impacts the inchtiofauna of the upper reaches of Salaca River. Its erection resulted in decrease of migratory fish in the upper reaches of the river as well as flooding of habitats suitable for spawning. Most of the Staicele dam was taken down in 1984, yet its concrete base is still in place. It is about 40 - 70 cm above riverbed and during the low water season it creates water spill – step-like in the center of the river and sloping about the sides. Fish migration over this threshold is possible only in spring as well as during the rainy season in fall. The rest of the time the threshold is a significant obstacle to fish migration (especially for lamprey and vimba). Additionally, the threshold fosters gathering of wood and garbage, which further obstructs fish mobility as well as creates anti-sanitary conditions in this part of the river. Therefore, removal of the dam remnants is the most essential action for improving the sate of fish populations in the Salaca River basin.

Description: Removal of fish migration obstacle has to be carried out in accordance with the technical project (see 3.2.1.3.b). Various approaches can be taken, depending on the engineering investigations:

- Complete or partial demolition of the dam threshold is possibly the most favorable approach, which would not only reestablish fish migration potential but would also reduce gathering of garbage and wood above the former dam. Furthermore, this would increase the speed of river flow and would reduce the level of water above the dam, which would create new riffle/rapids areas suitable for spawning.

The engineering investigation has to assess the possibilities for threshold removal without hindering the integrity of the bridge, i.e., demolition of the entire threshold or just a part of it.  In case neither of this is technically viable, there is an option to make a passage sufficient to allow for fish migration but habit no affect on garbage deposit elimination.

- Alternative solutions should be sought if complete or partial demolition of the dam threshold without hindering the integrity of the bridge is not feasible or agreements with the owners of the Staicele papermill can not be reached. These are the current alternatives:

- Establishment of rapids cascade below the Staicele dam, which would slightly raise the water level thus allowing fish to cross the threshold

- Establishment of a special fish route.

However, none of the alternatives would allow reaching the optimum results – in addition to improving conditions for fish migration also prevent formation of garbage deposits and create additional places suitable for spawning in the upper reaches of the river.

Contractor: 	Certified construction company (under supervision of ANVBR)

Costs: 			Ca. 58 330.00 LVL

Possible financing source: UNDP/GEF project, the pending LIFE-Nature project

3.2.1.3. e) Release salmon smolt in the Salaca River upper reaches

Rationale: Even though it would be possible for salmon to cross the Staicele dam during the fall flooding, this species is rarely observed in the upper reaches of the river. The reason behind it is the biological peculiarity of salmon to return for spawning to the place where young salmon has once left for the sea. Since the upper reaches of the river have not been accessible to salmon for decades, today the Salaca salmon population does not contain specimen that were born above the Staicele dam. By removing the dam the target of reestablishing salmon migration to Salaca upper reaches and Lake Burtnieks would still not be reaches. For that, smolt has to be released in the upper reaches.

Description: According to the recommendation of the IBSFC Salmon action plan, it is possible to release salmon in early development phases as larvae or fry. Fish eggs for developing smolt should be gathered in the lower reaches of Salaca River. Smolt release should be continued for at least 3 years. Those fish that migrate to the sea from the upper reaches will return after spending 2-3 years in the sea.

The action would contain the following steps:

- Collection of fish eggs near Salaca River estuary in October

- Smolt rearing in fishery (ca 7-9 months)

- Release of smolt in the upper reaches (the larvae would be release already in June while fry will be released beginning of September); release if planned in Staicele above the dam, and near Iģe and Nīkuce River outlets

Ca. 50 000 smolt has to be released each year (150 000 smolt over three years).

Contractor: 	LAFR

Costs: 	Ca. 45 000.00 LVL, including

- Gathering of fish eggs (transport; salary for one expert and fisherman) ca. 3 250.00 LVL

- Smolt rearing in fishery 36 1000.00 LVL

- Release of smolt in the upper reaches (transport; salary for one expert and a worker) ca 5 650.00LVL

Possible financing source: Fish Fund, the pending LIFE-Nature project

3.2.1.3. f) Release sea trout smolt into Salaca River tributaries

Rationale: Sea trout is a species popular among anglers. In contrast to salmon, for spawning it prefers small rivers and streams – the Salaca tributaries. Sea trout even more than salmon is affected by small hydropower stations and mill dams that are often fond in Salaca River basin. In order to increase production of the sea trout population it is necessary to remove the Staicele obstacle to fish migration as well as dams or their remnants in Salaca tributaries. It should be followed by releasing sea trout smolt there.

Description: Release of sea trout smolt into Salaca tributaries should be carried out in accordance with scientific recommendations of the Latvian Agency for Fish Resources and upon approval of the NVBR administration.

Contractor: 	“Salacas ieleja” Ltd.

Costs: 	to be finalized

Possible financing source: Fish Fund

3.2.1.3. g) Increase control over utilization of fish resources by  involving public inspectors and inhabitants

Rationale/Description:

To prevent depletion of fish resources, the Fish Resources Agency carries out regular inventory and assessment of fish resources in the Salaca River – monitoring (see 3.2.1.5. b). Based on the monitoring data, the Fisheries Board of the Ministry of Agriculture establishes fishing restrictions for specific fish species, fishing periods and river stretches. Valmiera Regional Environmental Board is responsible for protection and monitoring of fish resources. Salmon and sea trout fishing is allowed only by licenses, in particular places and times. Municipalities or “Salacas ieleja,” Ltd. are responsible for issuing licenses and managing fish resources.

Strict control as well as regular removal of illegal fishing gear is the key means of combating pouching, especially during the spawning period. Currently, these actions are carried out by inspectors of the NVBR and the Valmiera Regional Environmental Board, but such actions need to be more frequent and require additional funding. Taking into account limited resources allocated in the state budget for state inspectors, it is necessary to encourage active public participation in limiting pouching.

One of the potential means of increased public participation is by increasing the number of public inspectors. Currently, there is a corps of public inspectors in the nature park, which is funded through the Latvian Environmental Protection Fund (applications for this funding are prepared annually). To ensure sufficient control, the number of inspectors should be increased and sources of additional financing sought.

Contractor: 	ANVBR, Valmiera Regional Environmental Board, “Salacas ieleja” Ltd., Latvian Anglers Association

Costs: 			ca. 2200.00 LVL/per year (to the public inspectors corps)

Possible financing source: state budget, income from selling fishing licenses, UNDP/GEF project

3.2.1.3. h) Inform the public on fishing restrictions and possibilities as well as raise awareness on the need to conserve fish resources

Rationale/Description:

In order to limit pouching and breach of angling regulations, it is necessary to offer additional information on fishing regulations and possibilities to local inhabitants as well as visitors. It is also essential to explain the set restrictions by presenting the state of the fish populations in Salaca River.

Prescribed actions:

- Info meetings for schools, local communities and angling clubs organized (ca. 200 LVLV/per year)

- Info leaflets published and distributed in places selling licenses and other public places (ca. 250 LVL/per year)

- Additional information placed on info boards and signs within the nature park (showing fishing zones, main restrictions, etc.) (ca.350 LVL/per year

- Information placed on the Internet (ca. 100 LVL/per year)

- Promotion and participation of the campaign “Lašiem būt” (Yes, to salmon!) (ca. 200 LVL/per year)

It is the responsibility of the “Salacas ieleja” Ltd. to explain fishing restrictions and need to conserve fish recourses to anglers. Additional info actions could be carried out by local municipalities and NVBR administration as part of various projects.

Contractor: 	“Salacas ieleja,” Ltd, municipalities, ANVBR, Latvian Anglers Association

Costs: 			ca. 11 000.00 LVL over 10 years

Possible financing source: municipality budget, the pending LIFE-Nature project, Latvian Anglers Association

3.2.1.4. Preserve biologically valuable meadows identified in the management plan

3.2.1.4. a) Management of semi-wet meadows in accordance with the plan

Rationale: Regular management of natural meadows through mowing or grazing is needed in order to preserve their species and habitats diversity. It is recommended to adhere to the traditional management methods characteristic for the area. That would foster preservation of the traditional cultural landscape of the valley as well.

Description: The overall cover of the biologically valuable moderately wet meadows in the territory is 37.6 ha, including 0.04 ha of Species-rich Nardus grasslands, 28.5 ha of lowland species-rich grasslands, and 9.05 ha of hay meadows.

The following grasslands represent these types, according to numbering in the plan: (see Map 6: Actions for management and restoration of habitats and species):

- Grasslands and pastures on rich or semi-rich soils – No. 4; 7; 30; 42; 43; 44; 56 and 61.

- Tufted-sedge meadows – No. 19

(see Map 6: Actions for management and restoration of habitats and species)

- species-rich Nardus  grasslands – No. 20

- lowland species-rich grasslands – No. 1; 5; 23; 25; 26; 28; 37; 45; 46; 51; 52; 53; 54 and 60;

- hay meadows – No. 2; 3; 17; 18; 32; 33; 34; 38; 39; 41 and 59.

21.5 ha of the semi-wet meadows found in the area can be classified as protected habitats of EU importance:

- 6230*- Species-rich Nardus  grasslands, on siliceous substrates in mountain areas(and sub-mountain areas in Central Europe) – No. 20 and 28 (total area – 1.5 ha)

- 6270* - Fennoscandian lowland species-rich dry to mesic grasslands – No. 1 (area – 5.1 ha)

- 6510 – Lowland hay meadows (Alopecurus pratensis, Sanguisorba officinalis) – No. 2; 3; 10; 17; 32; 33; 34; 38; 39; 41 (total area – 11.4 ha).

Prescribed management methods:

- Mowing needs to be done every year or at least once every two years. The recommended time for mowing is beginning of July

- Grazing should be done with goats and sheep (optimum 3.3 animals per 1 ha), it is possible to use also young stock (2.1 per ha), cows (1.7. per ha) and horses (0.5 per ha); it is the most suitable method for Species-rich Nardus grasslands.

Small amounts of manure are allowed for fertilization of semi-wet meadows; once every 5-6 years some areas should be left untouched in order to preserve the diversity of flora and entomofauna. Surveys show that in most of these grasslands current management methods (mowing and grazing) should be continued. In meadows where management has either partially or fully terminated (No. 3; 17; 23; 24; 41; 46; 60) it should be reinstated by cutting shrubs and preventing further meadow overgrowing. In some regularly managed meadows (No. 45; 51; 52) attention should be paid not to exceed the allowed limits of grazing intensity.

Particular management methods have to be used in meadows with orchid species -   Heath Spotted Orchid Dactylorhiza maculata, BalticOrchid Dactylorhiza baltica or Lesser Butterfly Orchid Platanthera bifolia (meadows No.1; 3; 20; 26; 32):

- Mowing is more suitable than grazing as animals might trample and destroy the vulnerable orchid sprouts

- Mowing should be done by hand, leaving patches with orchids standing for the seeds to ripen; these patches can be cut at the end of summer

- It is possible to mow parts of meadows, alternating the mowed belts year after year

Contractor:	landowners

Costs:

- Mowing: 30 – 50 LVL/ha x 37.6 ha x 10 (times over a period of 10 years) = ca. 15 000.00 LVL

- Grazing:

  - Sheep upkeep: 48 LVL per sheep/per year

  - Goat upkeep: 118 LVL per goat/per year

Possible financing source: EU subsidies for biologically valuable meadows and direct payments per ha; private financing

3.2.1.4. b) Management of wet meadows  in accordance with the plan

Rationale: (see 3.2.1.4. a)

Description: The overall cover of the wet meadows in the territory is 7.3 ha, including 7 ha of grasslands and pastures on rich or semi-rich soils and 0.3 ha of tufted-sedge (Carex elata) meadows. The following grasslands represent these types (see Map 6: Actions for management and restoration of habitats and species):

- Grasslands and pastures on rich or semi-rich soils – No. 4; 7; 30; 42; 43; 44; 56 and 61.

- Tufted-sedge (Carex elata) meadows – No. 19 (also classified as a protected habitat of EU importance – 6450 - Northern boreal alluvial meadows).

Prescribed management methods:

- Mowing is not recommended as the main method. If applied, initially mowing should be done regularly – once a year, and later – once every two years

- Grazing should be done by cattle (1.4 per 1 ha) and horses (0.5 per 1 ha).

Fertilization of such meadows is not allowed; once every 5-6 years some areas should be left untouched in order to preserve the diversity of flora and entomofauna. In most of these wet meadows mowing should be continued or grazing should be started. In some meadows (No. 7; 30; 42) undergrowth should be removed and either grazing or mowing introduced. Particular management methods have to be used in meadows with orchid species -   Heath Spotted Orchid Dactylorhiza maculata (No. 30) (see 3.2.1.4.a)

Contractor: 		landowners

Costs:

- Mowing: 30 – 50 LVL/ha x 7.3 ha x 10 (times over a period of 10 years) = ca. 2 920 LVL

- Grazing:

  - Extensive upkeep of dairy cattle: 380 LVL per head/per year

  - Upkeep of meat cattle: 260 LVL per head /per year

  - Upkeep of adult workhorse: 470 LVL per head/per year

Possible financing source: EU subsidies for biologically valuable meadows and direct payments per ha; private financing.

3.2.1.4. c) Cutting of shrubs, removal of dry grass and resuming mowing in partially overgrown yet biologically valuable meadows

Rationale: (see 3.2.1.4. a)

Description: The overall cover of the partially overgrown yet biologically valuable meadows in the territory is ca. 7 ha. This category includes three semi-wet meadows (No. 8; 10; 29) with total area of ca. 5 ha and one wet meadow (No. 58) with total area of ca. 2 ha (see Map 6: “Actions for management and restoration of habitats and species”). Meadow No. 10 also classifies as a protected habitat of EU importance 6510 - Lowland hay meadows (Alopecurus pratensis, Sanguisorba officinalis).

Prescribed management methods:

- Cutting of shrubs and trees should be the first action when starting meadow restoration. Yet, some patches of shrubs and trees should stay for the sake of biological diversity and landscape diversification

- For dry grass removal in semi-wet and wet meadows cattle and horses can be used as they partially trample the dry grass and foster rotting.

- Removal of 5-10 cm of turf is needed if meadows have not been mowed for a long time

- Meadow shambling is needed in wet meadows that have large patches of sedge.

Meadow No. 10 hosts orchid species Lesser Butterfly Orchid Platanthera bifolia, thus upon commencing meadow management precautions should be taken no to damage the plans and to apply methods as prescribed in 3.2.1.4.a.

Contractor: 		landowners

Costs:			total costs ca. 4 900 LVL for mowing

- Removal of shrubs: 110 LVL/ha x 7 ha = ca. 770 LVL

- Mowing: 30 – 80 LVL/ha x 7 ha x 10 (times) = ca. 3 850 LVL

- Turf removal: 14 – 25 LVL/ha x 7 ha = ca. 137 LVL

- Meadow shambling: 10 – 20 LVL/ha x 7 ha = ca. 105 LVL

Possible financing source: EU subsidies for biologically valuable meadows and direct payments per ha; private financing.

3.2.1.4. d) Continue extensive management methods in formerly cultivated meadows thus raising their nature value

Rationale: Species composition typical for natural meadows gradually reestablishes in once cultivated grasslands where intensive management methods have not been used for some years (fertilization, amelioration, etc.). By continuing extensive management methods (regular mowing or grazing) it is possible for indicator species of natural meadows to reappear and such grasslands can then be included in the category of biologically valuable meadows.

Description: The overall cover of the formerly cultivated meadows that could be turned into biologically valuable through extensive management methods in the territory is 32 ha. This category includes 27.3 ha of semi-wet lowland species-rich meadows and 4.9 ha of wet grasslands and pastures on rich or semi-rich soils. The following meadows belong to these types (see Map 6: “Actions for management and restoration of habitats and species”):

- Lowland species-rich meadows - No. 9; 16; 21; 24; 35; 36; 40; 48; 50; 55 and 57.

- Grasslands and pastures on rich or semi-rich soils – No. 27.

Prescribed management methods:

- If indicator species of a natural meadow have been found, a natural regeneration process can be allowed and regular mowing and grazing should be ensured

- If there is a need to accelerate regeneration process (or indicator species have not been found), it is possible to use turf patches from other meadows and to sow wild plants the seeds of which have been collected from an appropriate type of meadow.

Undergrowth removal and reestablishment of grazing or mowing should be carried out in meadows No. 24 and 29.

Contractor: 		landowners

Costs:

- Mowing: 30 – 50 LVL/ha x 32 ha x 10 (times) = ca. 12 800 LVL.

- Grazing:

  - Extensive upkeep of dairy cattle: 380 LVL per head/per year

  - Intensive upkeep of meat cattle: 260 LVL per head /per year

  - Sheep upkeep: 48 LVL per sheep/per year

  - Goat upkeep: 118 LVL per goat/per year

Possible financing source: EU subsidies for biologically valuable meadows and direct payments per ha.

3.2.1.5. Preserve biologically valuable forest habitats identified in the management plan

3.2.1.5. a) Economic activity, except actions identified in the plan, is not permitted in biologically valuable forest habitats - gray alder forests and mixed deciduous groves, respectively

Rationale: The following forest types of the territory have been deemed valuable and in need of protection:

- Natural gray alder forests – with a rich species composition, and occasional presence of broadleaf trees – that have formed on valley slopes (in their natural ecological niche). In their climax state these forests will likely develop as mixed deciduous groves.

- Mixed deciduous groves on valley slopes – usually a very rich species composition (common aspen and silver birch mixed with broadleaf trees – lime, elm, oak, maple, and more rarely, ash)

- Wet birch forests with springs on valley slopes

- Dry spruce forests on slopes and ravines

These forest types also belong to the priority habitats of the EU Habitats Directive – Alluvial forests with Alnus glutinosa and Fraxinus excelsior (91E0*) and Tilio-Acerion forests of slopes, screes and ravines (9180*) and boreal forests (9010*). Thus, they included in the nature reserve zone of the nature park where tighter restrictions for economic activities apply.

Description:

- Banned activities:

  - Final felling, thinning or sanitary felling;

  - Removal of dead or fallen trees, with exception of trees that have either partially or fully fallen into the river (to prevent debris buildups that would pose a threat to water tourists)

- Allowed activities:

  - Removal of diseased or pest infested trees, if confirmed with the State Forest Service and the Regional Environmental Board of the State Environmental Service

  - Forest fire safety actions and removal of dangerous trees

  - Actions for safe operation of overhead electric and phone lines

  - Removal of shrubs/undergrowth around large and old trees (oaks, limes, ashes), the cutting area being the same size as its crown; in places either identified in the plan or confirmed with the Regional Environmental Board of the State Environmental Service. If undergrowth penetrates the crown of large oaks, it can get damaged and the oak might die. However, the undergrowth removal has to be done gradually  (over 2 –3 years) otherwise too dramatic changes in environment might irreversibly damage the large tree (especially oaks)

  - Other actions linked to management of specially protected species and habitats and are approved by the NVBR administration.

Contractor: 		landowners, State Stock Company “Latvian State Forests”

Costs: 			not estimated

Possible financing source: Losses incurred by restrictions in economic activities should be covered from the state budget in accordance with the Law on Compensations to Landowners. Approval of the law by Parliament is currently pending.

3.2.1.5. b) Management of dry pine forests in the Skaņaiskalns Nature Park  in accordance with requirements set in the plan

# Rationale: Forest area of the Skaņaiskalns Nature Park, comprised of mixed pine and spruce stands, still qualifies as a protected habitat of EU importance – 9019* boreal forest and can be classified as a forest key habitat “coniferous forest”. Old large pine trees with thick, twisting branches in sun-sunken opening adorn the area. Since the area is intensively used for recreation, almost all dry wood is being removed from the forest. Openings formed as a result of human impact rapidly overgrow with hazel, mountain ash and oaks thus creating a peculiar type of forest (dižsils). Since regeneration of pine does not take place here, over time the structure of this forest area can dramatically change turning into a mixed tree grove, which would no longer classify as boreal forest.

Description:

To preserve the ecological quality of this forest area, the following actions would be necessary:

- Carry out inventory of natural forest habitats and establish an appropriate protection regime

- Define the desirable direction of future development of this area and assigning appropriate management model

- Preserve the dead wood not removing it from the forest

- If the current habitat type should be preserved in the future, artificial renewal of pine in the openings might be necessary.

Contractor: 		Mazsalaca municipality

Costs: 			not estimated

Possible financing source: municipality financing.

3.2.1.6. Ensure protection of populations of specially protected invertebrate species

3.2.1.6. a) Perform additional survey to find trees hosting Osmoderma eremita in the territory of the nature park as well as identify trees that have a potential to host the species

Rationale: Hermit beetleOsmoderma eremita is a relict species inhabiting old, hollow broadleaf trees (commonly oak). The species is included in Annexes II and IV of the EU Habitats Directive as a priority protected species. Within the Salaca River Valley Nature Park the species has been detected in the park of the Mazsalaca School. However, currently there is no data on the size and stability of this population. As this is one of the more isolated population of this species in Latvia (no other locations are known in the vicinity), additional research on its state as well as other potential population should be carried out to in order to ensure its protection.

Description: The Latvian Entomological Society has planned to start a project for researching Osmoderma eremita in the Salaca River valley and its vicinity. The following issues should be tackled:

- Survey and map trees hosting Osmoderma eremita in the park and the alley of the Mazsalaca School

- Assess the state of the tree inhabited by the species and that of the vicinity (25 m radius)

- Survey and note trees that could potentially host the species

- Develop recommendations for preservation of the particular population over time, including recommendation on management of the area and the species micro-habitat.

Contractor: 		Latvian Entomological Society

Costs: 			not estimated (depends on the situation around particular trees)

Possible financing source: municipality financing (in accordance with the Species protection plan that is being prepared); the pending LIFE-Nature project.

3.2.1.6. b) Survey distribution of broad-fingered crayfish Astacus astacus and signal crayfish Pacifastacus leniusculus in the Salaca River and its tributaries

Rationale /Description:

Survival of the endemic broad-fingered crayfish Astacus astacus is endangered as it is being ousted by the invasive signal crayfish Pacifastacus leniusculus species, which was brought to the river by local inhabitants. Signal crayfish has multiplied significantly in Salaca and its tributaries; as it is more resistant to temperature and environment changes, it is more sturdy that the local broad-fingered crayfish. Additionally, there is a notion that signal crayfish distribute plague which they are resistant to themselves. Research shows that broad-fingered crayfish disappear from in water bodies where signal crayfish is introduces. To control the population growth, changes in legislation are foreseen to alleviate their catching in Salaca River. However, reliable scientific data on distribution and the state of both populations to support such legislative changes.  For this purpose, a survey on species in the Salaca River and its tributaries will be carried out by experts from the Agency of Fish Resources as well as crayfish species experts.

Contractor: 		Latvian Agency of Fish Resources

Costs: 	field survey (expert, assistant, transportation) – ca. 2 700.00 LVL coasts for surveying in the entire nature park

Possible financing source: UNDP/GEF project; the pending LIFE-Nature project.

3.2.1.6. c) Assessment of the population of thick shelled river mussel Unio Crassus in the entire territory of the nature park

Rationale: Specially protected species of Latvian and European importance, the thick shelled river mussel Unio Crassus, forms a stable, reproductive population in the Salace River and itr tributary, Iģe River. Nevertheless, research shows that in the Baltics the species are dramatically declining. Precise information on the size and stability of the species population in the Salace River basin is not available. Hence, a research is needed to assess the potential for the population decline and favorable conditions for its survival. The area is ideal for such research due to the size of the population in Salaca River.

Description: Unio Crassus monitoring can be carried out in the frame of the public monitoring which is planned to be introduced in the frame of the UNDP/GEF project. Public monitoring will be carried out by different members of the public, e.g., pupils, anglers, landowners. NVBR administration is currently seeking potential participants of this action.

Public monitoring action aims at gathering information on species easily recognizable in the nature or environmental parameters. Distribution of Unio Crassus could be one of such parameters. Methodology for such monitoring is being developed in the frame of the UNDP/GEF project.

Contractor: 		ANVBR in frame of UNDP/GEF project

Costs: 	unknown

Possible financing source: UNDP/GEF project

3.2.1.6. d) Inform municipalities and area managers about actions necessary to ensure protection of invertebrates species

Rationale:

The general public as well as managers of particular areas commonly have very insufficient knowledge about invertebrates, their role in ecosystems, as well as restrictions and actions set for their protection. Thus, awareness raising actions or even campaigns on these species protection targeting the general public as well as institutions (including municipalities) should be carried out.

Description: Currently, the general public, land managers and municipalities should be informed about the following species found in the nature park:

- Hermit beetle Osmoderma eremita: municipality should be informed about the role of the park and the alley of the Mazsalaca School in species protection and restrictions linked to that, i.e., old trees can not be cut, hollows must not be filled with concrete, among others. If new host trees are detected, the information has to be passed on to municipality or the land owner

- Broad-fingered crayfish Astacus astacus: the public has to be informed on protection of species and the main threats (proliferation of signal crayfish in Salaca and its tributaries). If there are changes in the legislation in favor of catching signal crayfish in the nature park, the public has to be informed accordingly. People should also be encouraged to catch them and inform the ANVBR about each specimen caught. To avoid negative impacts on broad-fingered crayfish Astacus astacus, flyers/brochures clearly explaining the difference between the two species and introducing the necessary protection measures should be provided. The information campaign should stress that signal crayfish must not be released in any natural water bodies.

- Narrow-mouthed whorl snail Vertigo angustior: to avoid the species unintentional destruction, municipalities and local inhabitants shall be informed about species habitats and their biological value.

Contractor: 		ANVBR

Costs: 	ca. 1 500.00 LVL (for the entire nature park)

- Info material on crayfish (preparation and printing) – ca. 500 LVL

- Public information activities (campaign) and distribution of info material – ca. 1000.00 LVL

Possible financing source: UNDP/GEF project; the pending LIFE-Nature project.

3.2.1.6. e) Shrubs removed around trees that could potentially host Osmoderma eremita

Rationale: Potential habitats of Osmoderma eremita are lost when old oaks overgrow with shrubs. For the species to be able to develop and multiply, it is in need of large oaks open to rays of sun. The heat from the sun accumulates in bark thus creating favorable conditions for cocoons to develop. If trees are shaded, the specimen can not reach the development phase when they are able to fly and reach other suitable trees. Due to low ability to change habitats and a lack of oaks open to sunlight, the species are in danger of disappearing. Therefore, it is necessary to regularly remove shrubs around trees inhabited by Osmoderma eremita or those that could potentially host the species.

Description:

Trees around which shrubs should be removed will be identified as a result of research on species distribution in the nature park (see. 3.2.1.6.a). It is foreseen that clearing openings around old trees in the entire nature park (see. 3.2.2.1 a). In order not to damage the old trees, the shrub removal should be gradual over 2 –3 years (remove only parts of vegetation in one year).

Contractor: 		Mazsalaca Municipality; landowners; SSC “Latvian State Forests”

Costs: 			ca. 2 550.00 LVL (workers, landowners, transportation, equipment)

Possible financing source: Municipality and private funding; the pending LIFE-Nature project.

3.2.1.6. f) Artificially facilitated renewal of Osmoderma eremita genetic material

Rationale: Osmoderma eremita has relatively limited abilities to proliferate naturally (see 3.2.1.6. d) and to ensure exchange of genetic material. There is a small chance for a member of one population to reach a distant tree inhabited by a different population. Therefore, to avoid extinction of a population artificial exchange of the genetic material might be necessary.

Description:

After the size of the Mazsalaca population would be estimated (see 3.2.1.6.a) and the nearby sites potentially hosting another population investigated, it would be possible to commence artificial renewal of the species genetic material. Namely, it would require exchange of larvae between the Mazsalaca population and other nearby populations.

Contractor: 		Latvian Entomological Society

Costs: 			ca. 200 LVL/year (gas, per diem, times per year)

Possible financing source: Latvian Environmental Protection Fund

3.2.1.6. g) Prepare proposals for establishment of microreserve for protection of Osmoderma eremita in Mazsalaca School Park

Rationale/ Description:  Osmoderma eremita is included in the list of species for which establishment of microreserves is necessary (Regulation of the Cabinet of Ministers No. 45 on Establishment, protection and management of microreserves, signed in 2001 and amended in 2004). Since the Mazsalaca population is one of the most isolated and thus endangered in Latvia, it would be necessary to establish a microreserve for its protection. After population survey (see 3.2.1.6.a) a justification for establishment of a microreserve should be prepared (including the number of specimen, approximate area and expert opinion of microreserve). The proposed area of microreserve has to be shown on a map in scale 1:10 000.

Contractor: 		Latvian Entomological Society

Costs: 			ca. 1 500.00 – 2 000.00 LVL

Possible financing source: Latvian Environmental Protection Fund, Nature Protection Fund

Short-term goal No. 3.2.2. - To preserve and improve the landscape value and cultural heritage of the territory

3.2.2.1. Prevent open valley slopes and river terraces from overgrowing with shrubs

3.2.2.1 a) Cut shrubs and carry out regular meadow management in valuable landscape areas specified in the plan

Rationale: To prevent dense overgrowing of valley slopes that would reduce their landscape and biological value, the existing valuable landscape areas should be left open.

Description: The existing valuable landscape areas specified in the plan (total area cover ____ ha) have to be regularly grazed or mowed; shrubs and trees have to be regularly removed to prevent overgrowing of the territory. In the coastal area (including the 10 m protection belt from the mean water level zone) it is recommended to remove all bushes up to 12 cm/diameter as well as apply “other cutting” for creating and maintaining landscapes and outlooks. The larger trees have to be left standing as elements of landscape diversification.

Contractor: 		landowners

Costs:

- Mowing: 30 – 50 LVL/ha x ___ ha x 10 (times) = ______LVL

- Grazing:

  - Extensive upkeep of dairy cattle: 380 LVL per head/per year

  - Intensive upkeep of meat cattle: 260 LVL per head /per year

  - Sheep upkeep: 48 LVL per sheep/per year

  - Goat upkeep: 118 LVL per goat/per year

- Cutting of shrubs and trees: ca. 110 LVL/ha

- Other types of cutting

Possible financing source: for mowing – partially state subsidies

3.2.2.2. Preserve important landscape elements as well as uniformity of the landscape and cultural heritage

3.2.2.2. a) Limestone outcrops, large trees and outstanding landscape outlooks to be cleared of shrubs and decaying branches in places identified in the plan

Rationale/Description:

To diversify the landscape of the territory, limestone outcrops, large trees, outstanding landscape outlooks specified in the plan (the total cover is ___ ha) should be regularly cleared of shrubs to prevent further overgrowing of these areas. However, prior to carrying out these actions the NVBR administration ahs to be contacted (in particular, if the action relates to clearing limestone outcrops of shrubs or fallen trees). Approval of the NVBR administration is also necessary if landscape objects not specified in the plan are to be opened up.

Contractor: 		landowners

Costs:

- Cutting of shrubs and trees: ca. 110 LVL/ha x ____ha = _____ LVL

Possible financing source: municipality and private funding, the pending LIFE-Nature project

3.2.2.2. b) Develop recommendations for building development regulations for the entire territory of the nature park

Rationale/description:

To preserve one of the key values of the nature park – the traditional cultural landscape, use of uncharacteristic building materials and architectural styles can not be permitted when renovating old buildings or constructing new ones. Hence, it is necessary to develop recommendations on historical building tendencies for municipal (parish) building development regulations. Those would apply to new developments, renovated old buildings and tourism infrastructure. These recommendations would have to be included in building regulations of all municipalities found in the nature park.

Contractor: 		ANVBR in collaboration with municipalities

Costs: 			unknown

Possible financing source: state budget

Short-term goal No. 3.2.3.  - To improve tourism and recreational infrastructure

3.2.3.1. Assess tourism pressure in the nature park and develop a mechanism for its control

3.2.3.1. a) Gather information and assess the tourist flow and utilization of campsites in the entire territory of the park

Rationale:  Regular assessment of tourist flow is necessary in order to determine the intensity of tourism in the park and its impact on the valley’s ecosystem. This data would allow to determine whether the current and the foreseen number of campsites is sufficient for the existing number of tourists. It would also serve as basis for limiting the number of water tourists allowed into the river, if necessary.

Description:

The following information needs to be gathered:

- a number of water tourists, automobile tourists and hikers per year; distribution of visitors by season

- the most popular places of interest in the nature park (number of visitors annually)

- intensity of the designated campsite use

- cases of unauthorized campsite development/ ratio of designated vs. unauthorized campsite use

Based on the obtained data, assessment of the recreational pressure on the nature values of the park and the potential threats should be made. Recommendations on the allowed daily number of visitors to most popular places of interest (e.g., number of water tourists in the river, visitors in caves) and suggestions for improvement of tourism infrastructure should be developed. Data should be gathered for the entire Salaca River Valley Nature Park.

Contractor: 		Vidzeme University College in cooperation with the NVBR

Costs: 			ca. 20,500.00LVL (for the entire territory)

Possible financing source: the pending LIFE-Nature project

3.2.3.1.b) Draw up mandatory regulations for municipalities on visitation and maintenance of the Salaca River Valley Nature Park

Rationale/Description:

Based on the data on tourist flow in the Salaca River Valley (3.2.3.1.a), mandatory regulations for municipalities should be drawn up. Those would regulate use and maintenance of designated campsites in the nature park as well as the allowed number of tourists using the river and the relevant control mechanisms.

The regulations should include requirements for maximum allowed visitors to various places of interest as well as reinstate licensing for water tourists. It is essential that regulations for visiting and staying in the area along with tourism flow control mechanisms are coordinated among the municipalities. Therefore, it is recommended that one draft law is prepared with all municipalities participating, and it is later passed by each municipality individually. ANVBR representatives and tourism experts shall take part in development of the project.

Contractor: 		municipalities in cooperation with the ANVBR

Costs: 			ca. 5750.00 LVL (for the entire Salaca River Valley Nature Park)

Possible financing source: municipality funding, the pending LIFE-Nature project

3.2.3.1. c) Develop a project on nature trails and bike routs in the nature park in accordance with recommendations set in the management plan

Rational:

Establishing nature trails is one of the key pre-conditions for developing nature tourism in this area, which would raise public awareness on nature protection. In addition to water tourism options offered by Salaca River, nature trails and bike routs are considered one of the key tourist attractions. Hence, nature trails could attract more tourists and contribute to economic development in the region.

Description:

The Salaca River Valley Nature Park offers plenty of possibilities for thematic nature trails, e.g., joined landscape, geological, botanical and habitats trails as well as zoological trails. The territory also offers remarkable objects of cultural heritage (e.g., remnants of the old mill). However, the river valley is also a highly sensitive area, which requires trail routs being carefully planned out, they have to meet nature protection requirements across the entire territory. Furthermore, landowner acceptance and in best cases even involvement of setting up and maintaining the trails in the future has to be reached when planning the routes. If landowners are opposed, the trail has to be redirected to the tag zone or outside property borders.

To provide a coordinated system of nature trails and bike routes that meet nature protection requirements, a common project or guidelines should be developed. Route of the main trail (the Salaca Great trail) that lead throughout the entire territory of the nature park, and could be used for biking as well,  would be drawn up in the frame of such a project. There can be several branches departing from the main trail, e.g., nature education trail leading to specific natural or cultural heritage monuments. This route would be based on the already existing tourist trails, fishermen’s routes or country roads.

The Salaca Great trail would start in Mazsalaca and finish in Salacgrīva. The potential route is shown in Map 7: Existing tourism infrastructure and its development potential. In the stretch Mazsalaca – Staicele the Great trail should be on the right bank of the river (it is more populated) It would start with the existing trails in Skaņkalne Nature park, moving through Jaunsilmači homestead to Dauģēnu Cliffs and after crossing Nīkuce, Ramata and Peida Rivers by the Somu pirts would reach the road and continue until Vīķi. There the trail could cross over the pedestrian bridge and continue on the left bank of the river, covering Karogupīte ravine. In Staicele, the trail could return to the right bank.

When developing the project, the route should be clarified and confirmed with landowners; field survey of existing trails and their quality has to be carried out. In places where currently the trail overlaps with local roads consideration should be given to its rerouting through forests or meadows, bringing it closer to the river or including objects of interest. The project has to plan for infrastructure placement (bridges, barriers, stairs, info boards, directional signs, etc.) and offer cost calculation.

Map 7: Existing tourism infrastructure and its development potential shows the sensitive areas with biologically valuable forests and grasslands. In cased when trail crosses such areas, additional requirements for its establishment and upgrading need to be met. Those depend on the terrain and biological values detected (e.g., provide stairs, boardwalks, fortify sides of a trail to prevent erosion).

Contractor: 		Vidzeme University College in cooperation with the ANVBR

Costs: 	development of a technical project: ca. 23,000.00 LVL (for the entire territory of the Salaca River Valley Nature Park )

Possible financing source: the pending LIFE-Nature project

3.2.3.2. Upgrade tourism infrastructure

3.2.3.2. a) Upgrade and maintain 11-15 campsites

Rationale:

Providing a sufficient number of modern and quality campsites in the Salaca River Valley would allow meeting the growing need for tourism and recreational facilities. If there is an insufficient number of designated campsites, there is a tendency for spontaneous sites to be created. That not only threatens the natural values of the area but also increase littering. However, designating too many campsites might not be cost-effective and could pose a threat to nature as well.

Determining the desirable number of campsites in the territory should be based on observations of intensity of river use, a number of tourists per season, the ecological capacity of the river and the maximum number of water tourists allowed as well as the optimum distance between campsites (5 km).

Average calculations of the ecological capacity of the river are the following - if the optimum distance between tourist groups (ca. 2 kayaks/other water equipment per group) is 500 m, then the river can sustain roughly 380 kayaks/other equipment (95 km/0.5km x 2) or 760 people per day. If we assume that campsites should be at least 1 hours’ trip or 5 km apart, there is a need for 19 campsites in the entire Salaca River (95km/5 km). Currently, there are 20 designated campsites in the nature park. However, at least 30 campsites (10 tents per site) would be needed to accommodate 760 people. Besides, several nearby campsites should be established ca. 15 – 20 km from the most popular launching sites (in this case it is the Mazsalaca Bridge). This is the distance covered in one day by rubber boats and canoe, respectively. It is needed as tourists usually choose not to stay in campsites that are already occupied by other group, even though there is a place available. Instead, they would choose to continue the trip to find a nearby site.

Description:

There are 11 designated campsites and four sites established by landowners („Lībieši -2” Skaņkalne parish.; Puņmutes in Ramata parish.; Somu pirts in Ramata parish.; Eži in Staicele rural ter.) in the particular stretch of the Salaca River. This amount of campsites should be sufficient for the stretch (ca. one site per 2.5 km). However, the placement of the sites shows that the number is not sufficient for places where sites would be most necessary. For those used rubber boats the optimum place would be area between Nīkuce River mouth until Līči school. Yet, there are only two sites available, the previously noted Puņmutes and Somu pirts. For those using canoes, the best suited would be stretch between Līči school and Eži. There are 3 sites there right not. Besides, the distance between the first (between Līči school and Veclīči homestead) and the second (opposite Strenči homestead) is ca. 9 km. Lack of campsites here can be explained by difficult access (roads in this area are in bad condition and for the most part of year are not accessible, e.g., between Kabu and Siliņi homesteads on the right bank of the river).

Currently, 6 landowners have expressed their interest in setting up new campsites if some co-financing were available - Veclīči (formerly a designated site) and Silzemnieki in Ramata parish, Priedes, Vīķu saliņa, Eglītes and Kaucīši in Staicele r.t. Another 4 sites where campsites could be established are as follows - Liepiņas –1 and Tiltsragi in Staicele r.t.;, Krustceļi in Ramata parish and Dzeguzes in  Mazsalaca r.t.

Priority sites for establishing campsites are Veclīči, Silzemnieki in Ramata parish and Vīķu island.

Activities for establishing or upgrading campsites should be confirmed with the NVBR administration. The following minimum requirements should be met:

- flat areas for pitching tents (the suggested capacity is to accommodate at least 10 tents; the actual number still to be confirmed with the NVBR administration)

- tables and benches (not less than 1 table and 6-8 seating places for every 3 – 4 tents)

- campfire site with support frame for hanging pots

- dry toilet (1 unit with 2 seats)

- garbage receptacles

- boat tie-up facility (on the bank or near it)

- boat tie-up with a boardwalk (in case access to the bank in difficult)

- info stands (see 3.2.4.b)

- provide a staircase above valley slope, if necessary.

The following minimums requirements should be met when maintaining a campsite:

- regular removal of garbage (at least once a week during the season)

- regular clean-up of the territory and the toilet

- regular supply of firewood

- mowing (at least 2 – 3 times per year).

Owners of a designated and maintained campsite can collect a fee.

Minimal requirements for an equipped site are found in Annex 11.

Field surveys showed that currently only a few of the sites are fully or partially equipped, e.g., Silmači in Mazsalaca r.t., Puņmutes in Ramata parish, Eži and Virši in Staicele r.t. In most of the former designated sites infrastructure (campfire site, tables, benches) is run down or destroyed, garbage is not removed (at least not regularly) and there is no facility for boat removal or fastening. Thus, for sites to qualify as equipped, all of them have to be restored.

Map 7: “Existing tourism infrastructure and its development potential” shows the sensitive zones that include biologically valuable meadows and forest habitats. If a campsite is established in one of these areas, additional requirements for their maintenance and upgrading should be met, depending on the specific nature values (e.g., for building a staircase, boardwalks, boat tie-up and facilities for raising or lowering the boats). Specific requirements for each campsite are set by the NVBR administration.

Contractor: 		landowners, municipalities

Costs:

Establishing one campsite: total costs 450 – 600 LVL (up to 1000 LVL if larger constructions required)

- workforce 0.7 – 3.00 LVL/hr

- building materials 250 – 300 LVL (depending on work planned), including

  - boards for stairs/boardwalks (1 board 20x3x600) ca. 7 LVL

  - poles for barriers (1 pole15x15x150m): ca. 6 LVL

  - laths (1 lath 5x5x600): ca. 3 LVL

  - other materials (paints, nails, anti-fungicides, etc.) ca 150 – 300 LVL

- Table and benches: ca. 100 -150 LVL

- Campfire site: ca 50-70 LVL

- Toilet: ca 100 – 120 LVL

- Boat tie-up: ca 100 LVL

- Garbage containers: ca 60 LVL

- Building staircases

  - Embedded log stairs: 13 LVL/m

  - Board stairs: 40 LVL/m

Maintenance of campsite:

- Removal of garbage: 30-40 LVL per season (May – August)

- Providing firewood: 30-50 LVL per season

- Cleaning the territory: 50 LVL per season

- Mowing: 15-30 LVL

- Mending damaged infrastructure: 60-80 LVL/per season

Possible financing source: private and municipality funding, the pending LIFE-Nature project, EU Structural Funds – ERDF, which provides funding for development of tourism infrastructure.

3.2.3.2. b) Upgrade 2-3 boat jetties/removal sites

Rationale/Description:

The most popular sites for terminating boats trips should be modernized and equipped with the following infrastructure:

- Boat jetty suitable for boat removal (with specially boardwalks or stairs, depending on the terrain)

- Garbage containers

- Toilets

- Table, benches and a shelter (recommended)

- Parking lot (recommended).

Currently, there is a jetty in the Skaņaiskalns Nature Park near the swimming site opposite Enģeļu caves providing a sufficient amount of infrastructure. This is suitable as a short-term rest area for swimming or visiting the objects of interest in the park.

One boat removal site is available near the parking lot opposite the Skaņaiskalns, on the right bank of the river. Some tables, benches as well as garbage containers are still needed here.

Additionally, 3 new boar removal sites are planned in this stretch:

- Near Draudzības meadows in Mazsalaca – boardwalk or a boat removal facility, toilet, garbage containers are still necessary along with restoration of the existing benches around campfire.

- Near Vīķi  bridge on the right or left bank of the river – tables, benches, toilet, garbage container are still necessary

- Stazele in Staicele on the right bank of the river near the dam - tables, benches, toilet, garbage container are necessary. A shelter is foreseen.,

Contractor: 		municipalities

Costs: 	total costs for a jetty – from 550 LVL (including workforce 0.7 – 3.00 LVL/hr and building materials ca. 250 LVL)

- Establishment of a jetty ca. 100 LVL

- Toilet: ca 100 – 120 LVL

- Garbage containers: ca 60 - 70 LVL

- Campfire site: ca 50-70 LVL

- Table and benches: ca. 100 -150 LVL

- Shelter ca. 100 – 150 LVL

- Building staircases ca. 40 LVL/m

Maintenance of a jetty per season ca. 100 – 130 LVL :

- Removal of garbage: 30-40 LVL per season (May – August)

- Cleaning the territory: 50 LVL per season

- Mowing: 15-30 LVL

- Mending damaged infrastructure: 60-80 LVL/per season

Possible financing source: municipality funding, the pending LIFE-Nature project, EU Structural Funds – ERDF, which provides funding for development of tourism infrastructure.

3.2.3.2. c) Upgrade and maintain parking lots

Rationale/Description

Parking lots should be established near campsites that are located in walking distance from the road and near objects of interest. The following minimum requirements should be met when establishing a parking lot:

- paved access road and parking lot

- toilet with a pit

- garbage receptacle

- info stand (see 3.2.4.b)

- maintenance of the parking lot (including upkeep of the territory, regular removal of garbage and emptying toilet).

Owners of a designated and maintained parking lot can collect a fee.

Currently, in the stretch Mazsalaca – Staicele, there are 3 parking lost of which 2 are on the right bank near entrance into the Skaņaiskalns Nature Park (it is outdated) and opposite the Skaņaiskalns; one is on the left bank of the river overlooking the Skaņaiskalns.

The plan foresees establishment of 4 new parking lots:

- in Mazsalaca near entrance into the Skaņaiskalns Nature Park; the municipality has planned to establish a visitor center here as well

- in Vīķi near the manor house

- in the Skaņkalne parish 50 m before the Govs Cave

- in Staicele on the left bank near the dam

Additional upgrading is needed for the parking lot overlooking the Skaņaiskalns in Skaņkalne parish (new garbage containers and a toilet)

Contractor: 		landowners, municipalities

Costs: 	establishing a parking lot ca. 700 LVL and its maintenance ca 100 LVL/season

- Establishing a parking lot

  - access road and parking lot ca. 300 LVL

- Toilet

  - Dry toilet: ca. 100 - 120 LVL

  - Toilet with a pit: ca. 400 LVL

- Garbage receptacle: ca. 60 LVL

- Maintaining a parking lot:

  - territory upkeep: 50 LVL/ per season

  - removal of garbage: 30-40 LVL/per season

  - cleaning of toilet: ca. 200 LVL/ per season (?)

Possible financing source: private and municipality funding, ERDF, the pending LIFE-Nature project

3.2.3.2 d) Upgrade outstanding nature outlooks

To allow visitors to enjoy attractive nature outlooks without harming nature, access and designated viewing sites should be provided. Such projects should receive consent of the NVBR administration, and they should meet the following requirements:

- establish an access path with appropriate info signs

- designated viewing areas equipped with safety barriers, garbage receptacles and a bench (optional)

- if needed, remove trees and shrubs that obstruct view of the valley or a specific object of interest (e.g., limestone outcrops).

Map 7: “Existing tourism infrastructure and its development potential” identifies potentially valuable outlooks. In the particular stretch of the river, there already are outlooks over the Skaņaiskalns (Skaņkalne parish) and in the Skaņaiskalns Nature Park (Mazsalaca r.t.) – opposite Enģeļu Cave, near Neļķu Cliffs and opposite the Skaņaiskalns. Some upgrades are still needed:

- outlook over the Skaņaiskalns (left bank): restore barriers, place new garbage receptacles and provide info signs or stands

- outlook in the Skaņaiskalns Nature Park opposite Enģeļu cave, and near Neļķu Cliffs: place new garbage receptacles and provide info signs or stands.

In the rest of the area below Skaņaiskalns no nature outlooks have been set up. It is recommended to consider establishing some near Staicele and Vīķi with characteristic open slopes demonstrating traditional country landscapes, which is different from Mazsalaca and Skaņkalne vicinities with steep, wooded valley slopes and outstanding limestone outcrops.

A nature outlook is also planned in Staicele area next to the Stork museum (still under construction); there would be a bird watching tower, too.

If a viewing site is being established in the sensitive zone (see Map 7: “Existing tourism infrastructure and its development potential”), additional requirements for their maintenance and upgrading should be met, depending on the specific nature values. For instance, if a viewing site or a path leading to it is located in a protected habitat, there might be a need for special boardwalks or platforms; if a viewing site is inside forest, broadening of the viewing angle by cutting trees or shrubs might be prohibited. Specific requirements for sites located in sensitive areas are set by the NVBR administration.

Contractor: 		landowners, municipalities

Costs: 	ca. 2 600.00 LVL (establishment of 2 areas and their maintenance over 10 years)

- Developing a path: ca. 10LVL/m

- Establishing barriers: ca. 8-10LVL/m

- Providing benches: ca. 10LVL/piece

- Garbage receptacles: ca. 20-50 LVL

- Cutting shrubs: ca. 100 – 120 LVL

Total costs for establishing a site: ca. 300 - 350 LVL

Maintenance of path and viewing area: ca 100 LVL/per year x 10 years = 1000 LVL

Possible financing source: private and municipality funding, ERDF, the pending LIFE-Nature project

3.2.3.2 e) Establish barriers, stairs and other infrastructure necessary for visitor safety and for protection of limestone outcrops

Rationale:

Barriers, stairs and other infrastructure need to be set up to protect sensitive habitats as well as for safety reasons, e.g., near limestone outcrops, viewing sites, campsites and along trails near steep slopes, etc. Establishing barriers is particularly important when developing tourism infrastructure in sensitive areas (see Map 7: “Existing tourism infrastructure and its development potential”) and it has to be approved by the NVBR administration.

Description:

The plan has identified 4 priority sites for establishing additional infrastructure:

- Dauģēnu Cliffs and X alas: barriers, stairs, garbage receptacle, toilet and info sign on the unique value and the protection status of the nature object as well as regulations for cave visitors are needed. Cave can only be visited with a trained guide, receiving a prior consent of the SSC Latvia State Forests and the ANVBR. As bats of European importance, Myotis dasycneme, winter in the caves, during this time the case has to be closed to visitors. Thus entrance into the case should be gated (a special opening for bats should be made), which would be closed during bat wintering (October - ?)

- Govs Cave – barriers, stairs, garbage receptacle, dry toilet and info signs needed

- Bezdelīgu Cliffs – barriers, garbage receptacle and info signs needed

- The Livonian castle mound – stairs, garbage receptacle, dry toilet and info signs

Contractor: 		SSC Latvia State Forests, municipalities

Costs: 			ca. 8 900.00 LVL

  - Dauģēnu Cliffs and X alas: barriers, stairs, garbage receptacle, toilet and info signs and gate to the cave – ca. 3 500.00 LVL (including workforce, materials, equipment, transport, project)

  - Govs Cave: barriers, stairs, garbage receptacle, toilet and info signs – ca. 2 800.00 LVL (including workforce, materials, equipment, transport, project)

  - Bezdelīgu Cliffs: barriers, garbage receptacle and info signs – ca. 600 LVL (including workforce, materials, equipment, transport, project)

  - The Livonian castle mound: stairs, garbage receptacle, dry toilet and info signs – ca. 2000.00 LVL (including workforce, materials, equipment, transport, project)

Possible financing source: SSC Latvia State Forests and municipality funding, ERDF, the pending LIFE-Nature project.

3.2.3.2. f) Establish trails and bike routes in accordance with the technical project

Rationale/Description:

Establishment of trails and bike routes needs to be preceded by a technical project which has to receive consent of the NVBR administration. Description of the Salaca Great trail and its potential branches – thematic nature trails – has been described in 3.2.3.1.c. Vidzeme University College would take part in developing this project. Technical projects for thematic nature trails and bike routes will be prepared by those setting up trails, i.e., municipalities or landowners. When choosing a route, the NVBR administration should first be consulted to allow its inclusion in the entire trail system in accordance with the technical project of the Salaca Great trail.

The following minimum requirements for trails should be met:

- When choosing a trail route and objects of interest, it is recommended to keep a certain theme

- Information on objects of interest, length of trail and duration of walk, rules of conduct as well as safety info should be provided at the start of a trail

- Trails must be marked

- Information must be placed near object of interest

- Infrastructure meeting nature protection requirements should be provided (additional requirements apply, if trails are established in sensitive areas (see Map 7: “Existing tourism infrastructure and its development potential”)):

  - Trail cover to be chosen depending on natural conditions, e.g., wet or sensitive areas might require boardwalks

  - Slopes exceeding 7% incline require small steps and resting places as well as installations for rerouting water and preventing erosion

  - Safety barriers need to be placed near steep slopes and limestone outcrops

  - Benches, garbage receptacles and toilets must be provided

- Trails must be regularly maintained (upkeep of the trail, information to visitors and, if possible, guide services).

For using a designated and maintained nature trail managers can collect a visitor’s fee.

Currently, two shorter nature trails are planned for the stretch Mazsalaca – Staicele:

- 7 – 10 km trail in Skaņkalne parish from Bezdelīgu Cliffs to Govs Cave or Ķāvu mill. This trail could be connected to the Great trail if the pedestrian bridge by Ģenderti homestead is restored

- ca. 1km nature trail on the left bank of Salaca River, form pedestrian bridge to the road bridge. This trail can also branch into the Great trail or make an alternative stretch.

Contractor: 		landowners, municipalities

Costs:			not known

Possible financing source: various Latvian and European funds, e.g., ERDF, as well as private and municipality funding

Short-term goal No. 3.2.4. - To raise public awareness through introducing and promoting the natural and landscape values and cultural heritage of the territory

3.2.4. a) Develop a standardized set of signs and information system for the nature park

Rationale/Description:

Signs and info stands used in the nature park should have standardized parameters and design. They have to bear a NVBR logo as well as those of financing institutions. Hence, a standardized sign system and placement strategy should be developed. In the development process, recommendations from management plans for the Salaca River Valley Nature Park should be taken into account (3.2.4.b; 3.2.4.c; 3.2.4.d and 3.2.4.e).

Contractor: 		ANVBR (as part of UNDP/GEF project)

Costs: 			not estimated

Possible financing source: state budget, UNDP/GEF project

3.2.4. b) Place 17 info stands in areas identified in the plan

Rationale/Description:

Standardized info stands will be created to inform visitors of the nature values and cultural heritage of the area as well as to present the rules of conduct in the park and campsites. Specific values of each location will also be highlighted.

Info boards shall bear the following information:

- map of the area and indication of the current location (“you are here”)

- information on the NVBR and the Salaca River Valley Nature Park as well as the rules of conduct

- indications on habitats and species of protected animals and plants found in the particular area

- other values of the territory

- where to call for tourist information, for campsite/trail management and in emergencies

- near campsites – information on river bed near the campsite, distance to the next campsite, and instructions on managing the more difficult stretches of the river

- additional information  - nearest shops, lodging options, etc.

Info boards should be placed in the following locations (see Map 7: “Existing tourism infrastructure and its development potential”):

- all designated campsites (up to 7 boards all together)

- parking lot near entrance to the Skaņaiskalns Nature Park (1 board)

- near popular places of interest (4 boards)

- strategically important places in towns and villages located within the nature park (Staicele, Vīķi – 2 boards)

- near nature trails (ca. 3 boards)

Contractor: 	ANVBR (responsible for info content, production), municipalities (responsible for placement)

Costs: 			ca. 100 LVL/ a piece x 17 = 1700 LVL

Possible financing source: state budget, Latvian Environmental Protection Fund, the pending LIFE-Nature project, ERDF funding

3.2.4. c) Directional signs to principal nature objects and cultural heritage sites as well as nature outlooks

Rationale/Description

Placement of signs in the nature park should follow a unified system; they should be matching in design and materials. Placement has to be approved by the NVBR administration.

Directional signs should be placed in the following areas:

- near roads leading to campsites (if they are accessible by car), nature outlooks, bridges as well as notable nature objects and cultural heritage sites

- near the river, informing about the campsite and preferably the distance to the next one, the nearest settlements and shops reachable from the river as well as noteworthy nature objects and cultural heritage sites.

Some 100 signs need to be placed in the particular stretch

Contractor: 		municipalities in collaboration with the ANVBR

Costs: 			30-50 LVL/ a piece x 100 = ca. 4000.00 LVL

Possible financing source: state budget, municipality financing, the pending LIFE-Nature project

3.2.4. d) Physical demarcation of the nature park borders

Rationale: In order to inform visitors about the nature reserve, the territory has to have demarcation signs, as required in the Latvian legislation.

Description: Information signs matching the parameters set in the Regulations on Protection and use of specially protected nature areas have to be set up to mark the area. Info signs have to be placed along the borders of the nature park in well visible sites, near roads and trails.

Contractor: 		municipalities in collaboration with the ANVBR

Costs: 			8 LVL/per sign

Possible financing source: Nature Protection Board

Short-term goal No. 3.2.5. - To foster collaboration between landowners, the NVBR administration, municipalities and state institutions in management of the nature park

3.2.5. a) Organize meetings with landowners as well as between municipalities and coordinate implementation of the management plan

Rationale/Description: Cooperation between landowners, the NVBR administration, municipalities and state institutions is needed in order to ensure implementation of the management plan and to coordinate the necessary activities. “Salacas ieleja,” Ltd. would be the coordinator of these efforts. According to its statues, it is responsible for management of the Salaca River Valley. The tasks of the “Salacas ieleja,” Ltd. would include individual meetings with landowners, and calling of meetings for landowners to meet representatives of the NVBR administration and other institutions, to obtain information and guidance on management actions. Such meetings have to be called at least once a year.

If the LIFE-Nature project on the Salaca River Valley management is approved, cooperation could be coordinated in the frame of it.  To coordinate management actions, regular meetings with area managers are foreseen in the frame of the project. Furthermore, seminars for landowners, municipalities and local entrepreneurs would be held on the following topics:

- sustainable tourism potential in the nature park

- nature-friendly forest management

- nature-friendly grassland management

- river and fish resources management

- potential financing available for management of the nature park.

Contractor: 		“Salacas ieleja,” Ltd. in collaboration with the ANVBR

Costs: 	cooperation coordination, seminars (ca. once a year) and meetings (ca. twice a year) – ca/ 1 200.00 LVL per year x 10 = 12 000.00 LVL/10 years

Possible financing source: “Salacas ieleja,” Ltd, the pending LIFE-Nature project, UNDP/GEF project

Short-term goal No. 3.2.6.  Assess implementation and results of actions prescribed in the management plan

3.2.6. a) Carry out regular, not less than every 5 years,  assessment of   implementation of the management plan in accordance with the technical implementation control indicators

Rationale/Description:

To decide whether the plan implementation is fulfilled in accordance with the identified activities and the set deadlines, there is a need to carry out annual assessment using the provided technical implementation control indicators.

Contractor: 	ANVBR

Costs: 		not estimated

Possible financing source: state budget

3.2.6. b) Every 5 years after the plan was first implemented, assessment of the set targets against the quality indicators is needed

Rationale/Description:

Quality indicators for assessing reaching the set targets are provided in the table on management actions. They serve as base for assessing whether the set objectives have been reached.

However, they still need to be fine-tuned and additional indicators should be set for targets that do not have them. For instance:

- maintaining of good ecological water quality (the quality target will be set in the Salaca River basin management plan)

- conservation of the biologically valuable forest habitats

- upgrading of tourism and recreational infrastructure

- public awareness raising.

Monitoring has to be carried out in 2009, 2014 and 2019.

Contractor: 		ANVBR

Costs: 			not estimated

Possible financing source: state budget, the pending LIFE-Nature project

4.3. The recommended zoning

To ensure reaching the goals set in the management plan for the stretch Mazsalaca -Staicele of the Salaca River Valley Nature Park, the following protection zones have been recommended:

- nature reserve

- nature park

- neutral zone.

The recommended zoning is found in Map 8.

Description of zoning borders is attached to the Individual regulations for management and use.