## 4. Management Actions (Mazsalaca- Staicele)

## Management actions

| Management action | Contractor | Priority Deadline | Costs | Potential source of financing | Control indicators for technical implementation | Quality indicators for reaching objectives |
| --- | --- | --- | --- | --- | --- | --- |
| ##### Short-term goal No. 3.2.1. - To manage nature values of the territory in accordance with the nature protection requirements |  |  |  |  |  |  |
| 3.2.1.1. Improve/maintain good ecological quality of water in Salaca River |  |  |  |  |  |  |
| 3.2.1.1. a) To develop and implement a management plan for the Salaca River basin in the frame of an ISPA pilot project. | Plan developed by : “Grupa 93” Plan implemented by: -local municipalities, -agricultural entrepreneurs, -forestry entrepreneurs, -industry and other enterprises, -Gaujas River basin management board (supervisory institution) | Development: 2004-2006 Implementation 2010-2015 | Development -400 000 EUR Implementation costs are not yet estimated | Development – ISPA funds Implementation – ERDF, CF and other EU structural funds, State budget | River basin management plan developed and implementation started | Ecological quality of water in Salaca River in compliance with norms set in the national legislation |
| 3.2.1.2. Prevent degradation of riffle/rapid areas |  |  |  |  |  |  |
| 3.2.1.2 a) Develop technical project for riffle/rapid area restoration | Agency of Fish Resources (AFR) | I 2006 -2007 | ca. 5200 LVL | UNDP/GEF project/LIFE-Nature project | Technical project for riffle/rapid area restoration developed | Salmon population of Salaca River significantly increased by 2015 |
| 3.2.1.2. b) Mowing of aquatic vegetation and restoration of riffle/rapids areas | Administration of the North Vidzeme Biosphere Reserve (ANVBR) Non-profit company, “Salacas ieleja” Ltd landowners | I 2005 -2019 | ca. 9600 LVL (excluding expenses incurred by purchase of tractor Sampo Harvester -148 300 LVL) | UNDP/GEF project/LIFE-Nature project Municipality funding Fish Fund | Aquatic vegetation mowed and ca. 5 ha of riffle/rapid areas restored |  |
| 3.2.1.3. Preserve/increase fish resources of the territory |  |  |  |  |  |  |
| 3.2.1.3. a) Restore and maintain spawning sites | ANVBR “Salacas ieleja” Ltd | I 2006 –2019 | see 3.2.1.2. b) see 3.2.1.3. c) | UNDP/GEF project/LIFE-Nature project | Rapids and spawning sites resorted in __ places | Salmon and sea trout population of Salaca River significantly increased by 2015 |
| 3.2.1.3. b) Develop technical project for reestablishment of fish migration through Salaca dam | Certified construction company in collaboration with ANVBR | I 2005 -2006 | ca. 14 000 LVL | UNDP/GEF project/LIFE-Nature project | Technical project for reestablishment of fish migration through Salaca dam developed |  |
| 3.2.1.3. c) Survey dams on Salaca tributaries and prepare proposals for their elimination, where possible | Latvian Anglers Association | II 2005 | ca. 10 000 LVL | Latvian Environmental Protection Fund (LEPF) | Information on dams located in the Salaca River basin compiled, proposals and cost calculations for elimination of the appropriate ones developed |  |
| 3.2.1.3. d) Remove the obstacle to fish migration located in Staicele | Certified construction company | I 2006 -2007 | ca. 58 330 LVL | UNDP/GEF project LIFE-Nature project | Fish migration potential to the Salaca upper reaches reestablished |  |
| 3.2.1.3. e) Release salmon smolt in the Salaca upper reaches (In Staicele above the dam, near Iģe and Nīkuce estuaries) | AFR | I 2006 –2008 | ca. 45 000 LVL | Fish Fund LIFE-Nature project | Over 3 years, 150 000 salmon fry released in the Salaca upper reaches |  |
| 3.2.1.3. f) Release sea trout smolt in Salaca River tributaries | AFR | II |  | Fish Fund |  |  |
| 3.2.1.3. g) Increase control over utilization of fish resources by involving public inspectors and inhabitants | ANVBR Valmiera Regional Environmental Board “Salacas ieleja” Ltd Latvian Anglers Association Public inspectors Landowners | II 2005 -2019 | ca. 2200 LVL/ year (from LEPF – to the public inspectors corps) | State budget Income from selling fishing licenses UNDP/GEF project | Increased number of public inspectors |  |
| 3.2.1.3. h) Inform the public on fishing restrictions and opportunities as well as raise awareness on the need to conserve fish resources | “Salacas ieleja” Ltd Municipalities ANVBR Latvian Anglers Association | III 2005 -2019 | ca. 11 000 LVL (over 10 years) | Municipality funding LIFE-Nature project Latvian Anglers Association |  |  |
| 3.2.1.4. Preserve biologically valuable meadows identified in the management plan |  |  |  |  |  |  |
| 3.2.1.4. a) Management of semi-wet meadows in accordance with the plan | Landowners | I 2005 –2019 | ca. 15 000 LVL for mowing | Agricultural subsidies Private funding | 37.6 ha of meadows grazed or mowed twice a year | The number of indicator species identified in the plan not decreasing |
| 3.2.1.4. b) Management of wet meadows in accordance with the plan | Landowners | I 2005 -2019 | ca. 2 920 LVL for mowing | Agricultural subsidies Private funding | 7.3 ha of meadows grazed or mowed. |  |
| 3.2.1.4. c) Cutting of shrubs, removal of dry grass and resuming mowing in partially overgrown yet biologically valuable meadows | Landowners | I 2005 - 2008 | ca. 4 900 LVL for mowing | Agricultural subsidies Private funding | 7 ha of biologically valuable meadows restored | Indicator species of natural meadows present |
| 3.2.1.4. d) Continue extensive management methods in formerly cultivated meadows thus raising their nature value | Landowners | III 2005 - 2019 | ca. 12 800 LVL for mowing | Agricultural subsidies Private funding | Extensive management carried out in 32.2 ha of formerly cultivated meadows | Indicator species of natural meadows present |
| 3.2.1.5. Preserve biologically valuable forest habitats identified in the management plan |  |  |  |  |  |  |
| 3.2.1.5. a) Economic activity, except actions identified in the plan, is not permitted in biologically valuable forest habitats - gray alder forests and mixed deciduous groves, respectively . | Landowners State Stock Company (SSC) “Latvian State Forests” | I 2005 -2019 | Unknown | Compensations from the state budget (If Law on Compensations is passed) | Economic activity not taking place in valley forests where ____ ha are designated as nature reserve | Indicator species of invertebrates present |
| 3.2.1.5. b) Management of dry pine forests in the Skaņaiskalns Nature Park in accordance with requirements set in the plan | Mazsalaca Municipality | II 2005 -2019 | Unknown | Municipality funding |  |  |
| 3.2.1.6. Ensure protection of populations of specially protected invertebrate species |  |  |  |  |  |  |
| 3.2.1.6. a) Additional survey to find trees hosting Osmoderma eremita in the territory of the nature park as well as identify trees that have a potential to host the species | Latvian Entomological Society | II 2005 -2006 | Unknown | Municipality funding LIFE-Nature project | Distribution of Osmoderma eremita in the nature park determined | Detected Osmoderma eremita populations stable or increasing |
| 3.2.1.6. b) Distribution of broad-fingered crayfish Astacus astacus and signal crayfish Pacifastacus leniusculus in the Salaca River valley and its tributaries surveyed | FRA | III 2006 | ca. 2 700 LVL | UNDP/GEF project LIFE-Nature project | Distribution of Astacus astacus and Pacifastacus leniusculus in the nature park determined | Restricted (decreased) distribution of the invasive species, Pacifastacus leniusculus, in the Salaca River valley, thus ensuring protection of the endemic species, Astacus astacus, population |
| 3.2.1.6. c) Assessment of the population of thick shelled river mussel Unio Crassus in the entire territory of the nature park | ANVBR, in the frame of the UNDP/GEF project | III 2006 -2019 | ??? | UNDP/GEF project | Information on state of the population of Unio Crassus in Salaca River obtained | ... |
| 3.2.1.6. d) Municipalities and area managers informed about actions necessary to ensure protection of invertebrates species (including, public participation in decreasing the population of signal crayfish) | ANVBR | II 2005 - 2007 | ca. 1 500 LVL | UNDP/GEF project LIFE-Nature project | Municipalities and the public informed about actions necessary to ensure protection of invertebrates species. |  |
| 3.2.1.6. e) Shrubs removed around trees that could potentially host Osmoderma eremita | Mazsalaca Municipality Landowners SSC “Latvian State Forests” | III 2007 - 2010 | ca. 2 550 LVL | Municipality funding Private funding LIFE-Nature project | At least ___ ha of shrubs removed around trees that already host or could potentially host Osmoderma eremita |  |
| 3.2.1.6. f) Artificially facilitated renewal of Osmoderma eremita genetic material (carry out exchange of larvae between the nearby populations ) | Latvian Entomological Society | III 2007-2014 | ca. 200 LVL/1year | LEPF | Larvae exchange facilitated between Mazsalaca and nearby populations |  |
| 3.2.1.6. g) Survey Mazsalaca School Park, to prepare proposals for establishment of microreserves for protection of Osmoderma eremita | Latvian Entomological Society | I 2005-2006 | ca. 1500-2000 LVL | LEPF Nature Protection Board (NPB) | Proposals for establishment of microreserves prepared and submitted to NPB. |  |
| ##### Short-term goal No. 3.2.2. - To preserve and improve the landscape value and cultural heritage of the territory |  |  |  |  |  |  |
| 3.2.2.1. Prevent open valley slopes and river terraces from overgrowing with shrubs |  |  |  |  |  |  |
| 3.2.2.1 a) Cut shrubs and carry out regular meadow management in valuable landscape areas specified in the plan | Landowners | II 2005 - 2019 | ??? | Agricultural subsidies | ___ ha of valuable landscape areas regularly managed | Overgrowing of open landscapes in the area prevented |
| 3.2.2.2. Preserve important landscape elements as well as uniformity of the landscape and cultural heritage |  |  |  |  |  |  |
| 3.2.2.2. a) Limestone outcrops, large trees and outstanding landscape outlooks to be cleared of shrubs and decaying branches upon approval of the NVBR administration | Landowners | II 2005 -2019 | ??? | Municipality funding Private funding LIFE-Nature project | Shrubs removed in __ ha of territory | Overgrowing of valuable landscape elements in the area prevented |
| 3.2.2.2. b) Develop recommendations for building development regulations for the entire territory of the nature park | ANVBR in collaboration with municipalities | III 2005 - 2006 | Unknown | State budget | Recommendations developed and incorporated in municipal building development regulations | The characteristic architecture of the territory preserved |
| ##### Short-term goal No. 3.2.3. - To improve tourism and recreational infrastructure |  |  |  |  |  |  |
| 3.2.3.1. Assess tourism pressure in the nature park and develop a mechanism for its control |  |  |  |  |  |  |
| 3.2.3.1. a) Gather information and assess the tourist flow and utilization of campsites in the entire territory of the park | Vidzeme University College in collaboration with ANVBR | II 2005 - 2007 | ca. 20 500 LVL (for the entire NP territory) | LIFE-Nature project | Tourism pressure in the nature park assessed | Necessary information obtained and mechanisms developed to prevent negative impacts of tourism on nature values of the territory |
| 3.2.3.1.b) Draw up mandatory regulations for municipalities on visitation and maintenance of the Salaca River Valley Nature Park | Municipality in collaboration with ANVBR | III 2005 -2006 | ca. 5 750 LVL (for the entire NP territory) | Municipality funding LIFE-Nature project | Regulations developed |  |
| 3.2.3.1. c) Develop a project on nature trails and bike routs in the nature park in accordance with recommendations set in the management plan | Vidzeme University College in collaboration with ANVBR | II 2005 -2007 | ca. 23 000 LVL (for the entire NP territory) | LIFE-Nature project | Project developed |  |
| 3.2.3.2. Upgrade tourism infrastructure |  |  |  |  |  |  |
| 3.2.3.2. a) Upgrade and maintain 11-15 campsites . | Municipalities Landowners | I 2006 - 2010 | Upgrading – ca. 450-600 LVL/1 site; maintenance – ca. 100-130 LVL/ 1 site during a season | Municipality funding Private funding LIFE-Nature project EU fund- ERDF | 11-15 campsites upgraded and maintained | Negative impacts of intensive tourism on protected and vulnerable habitats and species prevented; Tourism infrastructure maintained thus creating conditions for development of sustainable tourism in the nature park. |
| 3.2.3.2. b) Upgrade 2-3 boat jetties/removal sites | Municipalities | II 2006 - 2008 | upgrading – ca. 500 LVL/ 1 jetty; maintenance – ca. 100-130 LVL/1 jetty during a season | Municipality funding LIFE-Nature project ERDF | 1 boat removal site and 2 jetties upgraded and maintained |  |
| 3.2.3.2. c) Upgrade and maintain parking lots | Landowners Municipalities | II 2006 - 2010 | establishment – ca. 700 LVL/1 site; maintenance – ca. 100 LVL/1 season | Municipality funding Private funding LIFE-Nature project ERDF | 2-3 parking lots upgraded and maintained |  |
| 3.2.3.2 d) Upgrade outstanding nature outlooks | Landowners Municipalities | III 2006 -2008 | establishment – ca. 300-350 LVL/1 site; maintenance – ca. 100 LVL/1 site during a season | Municipality funding Private funding LIFE-Nature project ERDF | 2 nature outlooks established |  |
| 3.2.3.2 e) Establish barriers, stairs and other infrastructure necessary for visitor safety and for protection of limestone outcrops | Municipalities SSC “Latvian State Forests” | I 2005 -2006 | ca. 8900 LVL (upgrading of 4 sites) | Municipality funding SSC “Latvian State Forests” funding LIFE-Nature project ERDF | Sites of 4 interesting nature objects identified in the plan equipped with necessary infrastructure |  |
| 3.2.3.2. f) Establish trails and bike routes in accordance with the technical project | Municipalities Landowners and other stakeholders | II 2008 -2015 | Unknown | Various Latvian and EU funds Private funding Municipality funding |  |  |
| Short-term goal No. 3.2.4. - To raise public awareness through introducing and promoting the natural and landscape values and cultural heritage of the territory |  |  |  |  |  |  |
| 3.2.4. a) Develop a standardized set of signs and information system for the nature park | ANVBR | I 2005 | Unknown | State budget UNDP/GEF project | Standardized set of signs and information system for the nature park developed | Public awareness on cultural heritage, nature and landscape values of the territory raised, thus preventing deliberate or unintentional damaging of these values |
| 3.2.4. b) Place 17 info stands in areas identified in the plan | Municipalities ANVBR | II 2007 -2008 | ca. 100 LVL/ 1 info stand | State budget LEPF LIFE-Nature project ERDF | Ca.17 info stands in areas identified in the plan placed |  |
| 3.2.4. c) Directional signs to principal nature objects and cultural heritage sites as well as nature outlooks | Municipalities ANVBR | II 2005 -2007 | ca. 30-50 LVL/ 1 directional sign | State budget Municipality funding LIFE-Nature project ERDF | Ca. 100 different directional signs placed |  |
| 3.2.4. d) Physical demarcation of the nature park borders | Municipalities in collaboration with ANVBR | 2005 | 8 LVL/1 sign | Nature Protection Board | All the necessary signs placed |  |
| Short-term goal No. 3.2.5. - To foster collaboration between landowners, the NVBR administration, municipalities and state institutions in management of the nature park |  |  |  |  |  |  |
| 3.2.5. a) Organize meetings with landowners as well as between municipalities (including Vecate parish) and coordinate implementation of the management plan . | “Salacas ieleja” Ltd. In collaboration with ANVBR | I 2005 -2019 | ca. 12 000 LVL in 10 years | “Salacas ieleja” Ltd; LIFE-Nature project UNDP/GEF project | Regular meetings (at least twice a year) with landowners carried out; seminars (once or twice a year) for landowners, municipalities and other stakeholders organized | Successful collaboration between parties involved in area management initiated |
| Short-term goal No. 3.2.6. Assess implementation and results of actions prescribed in the management plan |  |  |  |  |  |  |
| 3.2.6. a) Carry out regular, not less than every 5 years, assessment of implementation of the management plan in accordance with the technical implementation control indicators | ANVBR | 2005 -2019 | Unknown | State budget |  |  |
| 3.2.6. b) Every 5 years after the plan was first implemented, assessment of the set targets against the quality indicators is needed | ANVBR | 2009 and 2019 | Unknown | State budget LIFE-Nature project |  |  |

“Protection of biological diversity in the North Vidzeme Biosphere Reserve,” a project financed by  UNDP/GEF

The pending LIFE-Nature project for Management of the Salaca River Valley Nature Park

Biologically valuable forest habitats are a part of the nature reserve and their management is regulated by the Individual Regulations on Protection and Use.

ERDF - European Regional Development Fund